|  |  |  |
| --- | --- | --- |
| Tasks to be Done | | Complete Before |
| Research on | 1. Uniform Inflow | Codes Already exists  (M2PC : 25/08/2024) |
| 1. Drees Inflow |
| 1. Pitt- Peters Inflow | 15/09/2024 |
| Develop Codes for Main Rotor based on Pitt-Peters | | 29/09/2024 |
| Implementation and Interface Development | 1. User Interface | 31/12/2024  (3 months) |
| 1. Graphical Representation |
| 1. Visualization |
| Testing & Validation | | 31/01/2025 |
| Deployment | | 15/02/2025 |
| Documentation | | 28/02/2025 |